## Slide 1: Product Development Methodology
Agile and waterfall - Which is better?

## Slide 2: Agile Methodology
Agile Methodology is the breakdown of a project into smaller phases mainly known as sprints. (Laoyan, 2024)
The six phases are Planning, Design, Develop, Test, Deploy, and Review.
Plan the product
Design the product
Develop the product
Test the development of the product
Deploy the made product
Review the processes of the product for improvement

## Slide 3: Waterfall Methodology
Waterfall is a linear approach to the development of a product.
The phases of a waterfall methodology are requirements, design, implementation, verification, and maintenance. Each phase must be completed before moving on to the next phase. (Hoory, 2024)
Review all requirements for a project and plan it all out
Design the product
Implement the product
Verify the product works
Maintain the final product

## Slide 4: Scrum Master
Roles of a scrum master include but are not limited to
Maintain agile approach for project
Act as a team coach
Promotes team collaboration
Remove obstacles restricting team completion
Scrum meeting facilitator maintaining fast and efficient results

## Slide 5: Product Owner
The product owner responsibilities are
Communication between stakeholders and clients
Set the vision for the team
Set overall project goals
Create and maintain the product backlog
Adjust the project to fit the clients and stakeholders needs

## Slide 6: Developer
A developer's roles are
Develop code for the project
Help to ensure quality of code is professional and organized
Assist with testing of the product code for functionality

## Slide 7: Tester
Develops test protocol for the product
Assist developers with code adjustments to pass tests
Ensures proper functionality of product by eliminating bugs and flaws in code
Maintains quality of code to ensure organization and easy adaptability

## Slide 8: Waterfall or Agile Methodology
Waterfall Pros
Structured progression
Planning completed from start to finish
Linear progression
One phase completed before moving to the next phase
Agile Pros
Project Flexibility
Continuous communication with product owner and clients
Minimal deadline extensions
Continuous product development and feedback from client
Faster product release
Quicker product development
Minimal budget overages
Working product frequently delivered

## Slide 9: Waterfall or Agile Methodology
Waterfall Cons
Lack of project flexibility
Late testing of product
Longer product delivery times
Budget overages can occur
Product delays or project scrapped
Product defects late in development can cause further delays
Lack of team collaboration
Agile Cons
Trial and error testing
Lack of planning
Shorter product development time frames

## Slide 10: References
(2024, August 26). Agile Team. Geeks for Geeks. Retrieved October 17, 2024, from https://www.geeksforgeeks.org/agile-team-characteristics-roles-responsibilities/#roles-and-responsibilities-of-an-agile-team
Hoory, L., & Bottorff, C. (2024, May 21). Agile Vs. Waterfall: Which Project Management Methodology Is Best For You? Forbes Advisor. Retrieved October 17, 2024, from https://www.forbes.com/advisor/business/agile-vs-waterfall-methodology/
Hoory, L., & Bottorff, C. (2024, October 15). What Is Waterfall Methodology? Here’s How It Can Help Your Project Management Strategy. Forbes Advisor. Retrieved October 17, 2024, from https://www.forbes.com/advisor/business/what-is-waterfall-methodology/
Laoyan, S. (2024, February 2). What is Agile methodology? (A beginner’s guide). Asana. Retrieved October 17, 2024, from https://asana.com/resources/agile-methodology